### Recommended minimum workflow for a DT city project

For a realistic first city deployment, use this minimum sequence:

- Define study area, periods, corridors, and objectives

- Prepare QGIS base layers and analysis zones

- Import OSM to SUMO and refine in NetEdit

- Collect counter data and field-verify lanes and speeds

- Add YOLO-based turning counts at priority intersections

- Estimate OD demand from mobile data, surveys, or counts

- Generate flows.xml, routes.xml, and detector files

- Calibrate with counts, queues, and travel times

- Validate on another dataset

- Run baseline and future scenarios

- Publish KPIs through GIS/dashboard tools.